## Slide 1: Final Exam
Jamal Madni
CECS 443
Due: December 16th, 2021

## Slide 2: Prompt
CSULB has just received the money for a new campus-wide entrepreneurial academy. The goal is to pick the top 85 students across the university based on quantitative and qualitative factors to participate in this one-year “Beachpreneur Academy,” which will have its own curriculum and extracurriculars in lieu of a traditional major. You are to design a web platform with following fields:
  Name, Student ID, Year (i.e., Freshman/Sophomore/Junior/Senior/Grad Student), Degree (i.e., BS, BA, MS), Major, Gender, Ethnicity, Age, GPA, a field to upload one’s resume, a field to upload one’s essay questions, a field to include additional internet links about you, and a service to email professors as recommenders upon selection of a filtered drop-down menu

## Slide 3: Additional Specifications
  The resume and essay questions should have a standard format that you must define in order to populate standard areas into a secondary database for further data analysis, visualization or analytics
  The database is meant to be used by CSULB administration to analyze the level of student body safety to determine whether to re-open campus for Fall 2021 semester
  The system must also have visualization and analytics capability to plot, have bar graphs and pie charts of all database combinations of characteristics
  The system must have a front-end website that is accessible by all members of the CSULB community ONLY (i.e., think password, single sign-on, etc.)

## Slide 4: Your Role
You have been hired by the CSULB Office of the President to serve as Software Project Manager for this effort
You have the following resources and constraints:
  The work is assumed to begin Monday January 10th, 2022, and complete by Friday April 29th, 2022, giving you exactly 16 full weeks of development
  You are responsible for delivering a turn-key solution ready to publish live on Monday May 2nd, 2022, thus you need to factor-in data collection and V&V within your schedule
  You have four developers allocated to you: two are full-time (i.e., 40 hours per week) and two are part-time (i.e., 20 hours per week):
    one full-time and one part-time developer are front-end specialists
    one full-time and one part-time developer are back-end specialists
    all four are well-versed in data analytics, open-source APIs, middle-ware and software testing

## Slide 5: Your Deliverables
You need to provide the CSULB Office of the President with your software project management plan which consists of 5-7 slides:
  One slide with your requirements table – for the purposes of simplicity you don’t need to have more than 10 software requirements
    Table should have five columns = Requirement, Acceptance Criteria, Module, Effort Equation, Priority
  One slide with your architecture diagram
  One slide with your Gantt Chart schedule (include who’s doing what & customer meetings)
  One slide with Graph Flow Notation of your pseudo-code and cyclomatic complexities
  One slide highlighting your software management & testing strategy:
    What will your top 3 software progress metrics be (provide a designed template) and why?
    What 3 specific processes will you invoke to avoid mistakes you’ve made in your class project?
This is to be delivered on Beachboard by 11:59pm PST Thursday, December 16th

## Slide 6: Expectations
Please use any/all class resources (i.e., lectures, videos, emails to me)
This is an INDIVIDUAL assessment; you are not allowed to collaborate with your classmates in any way
There is so much variation in this assignment that there’s no way I should see much overlap in language and thought
If I find cheating of any kind to occur, automatic course grade of F; (no exceptions, no questions asked)
I will be grading on quality and detail of analysis NOT quantity (no more than 5-7 slides)